## The  Stokesley

Pride-in-our-Town Association

www.stokesleypride.org.uk

MINUTES OF MEETING HELD ON MONDAY 26th MARCH 2012

Attending – Linda Purnell, David Scott, Jill Lee, Eric Lee, Derek Whiting, George Carter, Michael Scott, Fred Lee.

# Apologies -   Mike and Lovaine Irving

The Minutes of the previous meeting being taken as read, Matters arising were:-

- The funding situation for the ziggurat -  The secretary was given instructions to write inviting many businesses in Stokesley to contribute – (List attached) These letters to go out in the next ten days.

- The diary for May early June is as follows :-

3rd May – empty and feed Manor House Wall Bed

10th May – empty tubs

17th May – dismantle and remove old ziggurat – troughs to be stored in Yorkshire Store Yard (to be agreed by Eric)

19th May – Litter picking day – Town Hall 9.30 a.m.

20th May (Sunday) installation of the new ziggurat (old troughs to be used)

24th May – pack boxes at Rainbow

26th May (Saturday) Planting of tubs and War Memorial – Town Hall 9.00 a.m.

31st May or 1st June – New troughs on ziggurat

JUNE 2nd GRAND OPENING 12.00 noon. To be followed by a reception in the Town Hall.

Regarding June 2nd George to research possibility of radio and Television presence. Linda to provide ribbons. David Scott to prepare display board for the Town Hall.

An announcement will be made in the press of all the main contributors to this project.

A commemorative plaque will be erected in due course.(pending permission)

3.The coffee Morning raised £380.00. £350.00 net.

- The treasurer reported that the two roundabouts are now fully sponsored and following the usual tub sponsor contributions there will be sufficient funds for all the summer and autumn planting.

- Thursday Work – The Library beds need upgrading. – Small roundabout needs weeding. The seats on West Green need cleaning.

NEXT MEETING – 23rd April 2012